Scope: Internal GTM execution backlog for V1 marketing activities — task owners, priorities, milestones, and technical dependencies; not a buyer-facing document. For weighted readiness workflow, see docs/library/ASSESSMENT_INPUTS.md (rolling summary under docs/assessments/). This file is not a scorecard.

Spine doc: START_HERE.md.

# ArchLucid GTM Backlog

Audience: Founder and any marketing/GTM collaborators. Engineering reads this to understand which marketing tasks create or depend on technical work.

How this file relates to engineering work: - Technical tasks (engineering, product) live in the issue tracker, docs/PENDING_QUESTIONS.md, docs/library/NEXT_REFACTORINGS.md, and related runbooks — and may be summarized in the rolling assessment under docs/assessments/ per ASSESSMENT_INPUTS.md. - Marketing tasks (content, copy, outreach, business) live here. They do not replace (A) / (B) scoring rules in .cursor/rules/Assessment-Scope-V1_1.mdc. - The “Depends on” column links marketing tasks to legacy engineering batch labels (historical sprint numbering) where a marketing activity cannot start or complete until engineering delivers.

Priority definitions: - P0 — Blocks GA launch or must complete in days 1–15 (demo and messaging foundation) - P1 — Complete in days 16–30 (public credibility layer) - P2 — Complete in days 31–60 (early conversations) - P3 — Complete in days 61–90 (monetization) - V1.1 / V2 — Explicitly deferred; do not pull forward

Status values: Not started · In progress · Blocked · Done

## Service-led GTM baseline (planning)

Captured 2026-05-17 — complements in-repo technical scope (V1_SCOPE.md, V1_DEFERRED.md, engineering backlog).

- Wedge: Sell a buyable architecture review outcome (evidence-backed report), not “complete platform” breadth on first touch. V1 product scope stays V1_SCOPE.md; GTM copy and SOWs lead with pain → outcome → report.

- Named SKUs: Canonical menu and indicative bands live in SERVICE_LED_OFFERS.md. Upwork listings (M-24–M-26) and pilot drafts (M-22–M-23) should use those names and deliverables.

- ICP (first revenue): Mid-market CTO, fractional CTO, cloud consultant, regulated startup — faster cycle than Fortune 50 unless a sponsor already exists.

- Commerce un-hold: Stripe live-key flip remains owner-gated per V1_DEFERRED.md §6b (calendar alone does not force it — validate repeatable purchasing motion first). Azure Marketplace listing is deferred to V2 (owner 2026-07-12), not a V1.1 obligation.

- V2 roadmap: Platform items in V1_DEFERRED.md (e.g. cross-tenant analytics, Redis baselines) stay candidates until paid engagements show which buyers actually pay for them.

## Proof-gated rollout criteria

Captured 2026-05-29. This section defines when ArchLucid is safe to sell harder and broaden, expanding on the service-led baseline’s “demand signal before broader motion” stance and the Most Important Truth in ../assessments/LATEST_GPT55.md: the product is pilot-ready, not oversell-ready.

### What “oversell-ready” means (and what it does not)

- It is not calendar- or headcount-gated. Broadening does not trigger because N weeks passed or N clients signed.

- It is proof-gated. The trigger is proof density: each real run reliably produces buyer-verifiable, mode-labeled, source-cited evidence, and the open isolation/security gaps that would make a claim false are closed.

- The risk being managed is a credibility failure — a buyer or their security reviewer catching a claim (real AI, guaranteed savings, full isolation, SOC posture) that the handed-over artifacts do not support. In enterprise selling the first such miss is often fatal.

| Common (wrong) framing | Proof-gated framing |
| --- | --- |
| Roll out gradually; expand when “stable” | Pilot aggressively now; expand claims + scale once runs reliably produce verifiable proof |
| Trigger = clients or time elapsed | Trigger = proof density (real-mode runs + ROI sourcing + isolation closure) |
| Risk = system cannot handle load | Risk = a buyer catches a claim the artifacts cannot support |

### Rollout stages and gates

Each stage unlocks broader claims/motion only when its exit gate is met. Do not skip stages.

| Stage | Motion allowed | Exit gate (all must hold) |
| --- | --- | --- |
| 0 — Controlled pilots (now) | Founder-led pilots; demos clearly labeled (simulator allowed if labeled); no quantified public claims | Pilot path runs end-to-end; pilot proof-packet generates for a committed run; WHAT_NOT_TO_PROMISE.md in active use |

Market validation protocols (2026-06-17): ../runbooks/PRINCIPAL_ARCHITECT_FRONTIER_AI_BAKEOFF.md (five-step bakeoff runbook) · PRINCIPAL_ARCHITECT_INSIGHT_VALIDATION_PROTOCOL.md · GENERIC_AI_BAKEOFF_PROTOCOL.md · FRONTIER_AI_BAKEOFF_EVIDENCE_PACK.md · DECISION_DELTA_INTERVIEW.md · FIRST_SESSION_DISMISSAL_PLAYBOOK.md (3-session dismissal cohort — Done 2026-06-17) · real-mode cohort ../runbooks/REAL_MODE_EVIDENCE_COHORT.md | 1 — Evidence-backed selling | Quote-to-cash on real-mode reviews; share ROI with source labels; reference run evidence in sales | G1–G4 below all green for ≥3 distinct real pilot runs | | 2 — Broad GTM / scale claims | Public quantified claims (with permission), heavier outbound, multi-tenant scale messaging | G1–G6 all green; ≥1 published/permissioned reference (deferred — owner) |

### Gate signals (G1–G6)

Treat each as PASS / HOLD. A single HOLD on G1–G4 blocks Stage 1; a HOLD on G5–G6 blocks Stage 2.

- G1 — Execution-mode honesty. Every sponsor-facing artifact (UI run detail, first-value report, PDF/DOCX, proof-packet) labels Real / Simulator / Fallback / Mixed, and a PilotStrict HOLD prevents sponsor-safe forwarding. Depends on engineering: run-detail fidelity (TB-106–108), proof-packet PilotStrict HOLD (assessment Imp. 21).

- G2 — ROI source integrity. No dollar/time claim leaves the building without a RoiMetricSourceKind (CustomerProvided vs BenchmarkAssumption vs NotEstimated). Depends on: ROI table in proof-packet (assessment Imp. 8).

- G3 — Tenant isolation provable. Azure AI Search is required on all production-like profiles (owner 2026-05-29): Retrieval:VectorIndex=AzureSearch + configured Retrieval:AzureSearch:*, with tenant OData filter on every search/delete and scope bound to identity (not headers). Depends on: TB-071, TB-072, TB-073; CONFIGURATION_REFERENCE.md pilot profiles.

- G4 — Repeatable proof packet. ≥3 real committed runs each produced a clean, redacted, buyer-safe proof packet without manual artifact surgery.

- G5 — Live AI evidence. A credentialed real-LLM golden-cohort run exists and is linked from AI_EVIDENCE_APPENDIX.md; faithfulness floor holds. Depends on: owner credentials (assessment Imp. 23, DEFERRED) + workflow (Imp. 9).

- G6 — Procurement posture honest and sufficient for target tier. Trust pack current; deferred items (CPA SOC 2, third-party pen test, live commerce) stated as deferred, not implied as present. Note: absence of CPA SOC 2 is (B) only — it gates broad enterprise claims, not Stage 1.

### How to use this

- Before each new motion expansion, score G1–G6 as PASS/HOLD using CLAIM_READINESS_CHECKLIST.md or pilot review notes.

- Convert HOLDs into the corresponding engineering improvement (assessment LATEST.md §9) or owner action.

- Use early pilots deliberately to manufacture G1–G4 evidence — the pilots are the proof factory, not just revenue.

- Do not advance claims ahead of the gate; pace marketing copy to the highest fully-passed stage.

- Maintain operational trackers: CLAIM_READINESS_STATUS.md (G1–G6 PASS/HOLD) and PROOF_PACKET_RUN_LOG.md (per-run G4 evidence).

Cross-refs: WHAT_NOT_TO_PROMISE.md (claim guardrails), COMMERCIAL_DECISION_PACKET.md (pilot deliverables), ../assessments/LATEST_GPT55.md (improvement IDs + impact), V1_DEFERRED.md §6b–§6c (deferred commerce/assurance).

## Engineering-adjacent items requiring owner / human execution

These cannot be completed by coding agents alone. Track here instead of TECH_BACKLOG.md.

| ID | Task | Owner | Priority | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| G-REAL-01 | Execute credentialed real-LLM evidence gate (scripts/Invoke-RealLlmEvidenceGate.ps1, 5–10 min unattended) | Owner | P0 | Done | Gate PASS 2026-06-24; artifacts committed 6f61fc47f; overallOutcome=PASS, 4/4 agent paths, executionMode=real — unblocks G5 for RC attach |
| G-REAL-06 | Execute three committed real-mode pilot runs (Run 1–3) per THREE_REAL_MODE_PROOF_RUNS.md | Owner | P0 | Not started | Stage 1 exit gate G4; assessment Tier 1 #2 remainder (market-execution half); pilot stack must be PilotStrict Real — not a coding-agent task. Owns the run half of historical tech-backlog TB-141 (real pilot proof packet cohort) |
| G-REAL-07 | Collect proof packets per run (collect-first-pilot-proof.ps1 -SponsorHandoff -FailOnHold); append PROOF_PACKET_RUN_LOG.md | Owner | P0 | Not started | G4; use -CompareBaseRunId for Run 3; founder signoff required for Stage 0 → 1 per REAL_MODE_EVIDENCE_COHORT.md. Owns the packet/archive half of historical tech-backlog TB-141 |
| G-REAL-08 | Attach committed gate JSON to next RC release evidence bundle per RELEASE_CLAIM_GATE.md | Owner | P1 | Not started | Gate source committed; run Emit-ReleaseReadinessEvidence.ps1 on RC cut |
| G-REAL-05 | CPA SOC 2 CPA program kickoff (TB-135) — organizational, not engineering | Owner | V1.1 | Not started | Assessment Imp-13 pending question; zero (A) weight per V1_1-assurance-backlog.mdc |
| G-FAITH-01 | Set repo variable ARCHLUCID_FAITHFULNESS_NIGHTLY_ENFORCE=true after ≥5 green nightly baselines | Owner | P1 | Not started | Assessment Imp-3 — enables --enforce on golden-cohort-nightly.yml deterministic faithfulness job |
| G-CONTENT-01 | Enrich remaining 20 bundled policy packs (+5 curated rules each) | Owner / content | V1.1 | Not started | Assessment Imp-4 partial — flagship packs azure-waf, ai-governance, security-baseline shipped 2026-06-18 |
| G-REAL-02 | Playwright smoke sign-off — Workspace A self-demo (M-04) | QA / owner | P0 | Done | Owner sign-off 2026-07-03 — Workspace A Playwright smoke verified; human verification after engineering #30 |
| G-REAL-03 | Playwright smoke sign-off — Workspace B regulated scenario (M-05) | QA / owner | P0 | Done | Owner sign-off 2026-07-03 — Workspace B Playwright smoke verified; human verification after engineering #30 |
| G-REAL-04 | Review sample architecture report from Workspace B (M-06) | Owner | P0 | In progress | Agent claim-vs-copy review Done 2026-07-03 — M06_WORKSPACE_B_LANDING_CLAIM_REVIEW.md; owner final sign-off pending (optional live DOCX visual check) |
| G-COMMERCE-01 | Complete invoice/SOW commercial readiness before first invoice — tax registration (esp. non-US), legal entity name on invoices, accepted payment methods (ACH/wire/check), multi-currency posture | Owner | P0 | Not started | Split from historical TB-163 (doc Done). Source: TRANSACTABLE_PROCUREMENT_PATH.md §3. Azure Marketplace / MACC remain V2 |
| G-COMMERCE-02 | Close first paid engagement on the available invoice/SOW (or order-form + invoice) path — owner-review SOW/order form before send; record SEND/HOLD/DEFERRED_SCOPE per COMMERCIAL_CONVERSION_CHECKLIST.md; no Marketplace/MACC promises | Owner | P0 | Not started | Split from historical TB-163. Templates: SERVICE_LED_SOW_QUOTE_TEMPLATE.md, ORDER_FORM_TEMPLATE.md. Align SKUs via M-34 |
| G-QA-01 | Pick the default founder acceptance target URL + auth method for Playwright/Lighthouse (ACCEPTANCE_BASE_URL, staging preferred; document secrets / storage-state path outside git) | Owner | P1 | Not started | Unblocks M-96–M-99; guidance: ../architecture/FOUNDER_UI_ACCEPTANCE_ROUTINE.md |
| G-QA-02 | Run the controlled-beta acceptance checklist against the chosen site before each controlled cut (founder suite + LH + defect log) | Owner | P1 | Not started | Depends on M-101; execute after M-96–M-99 land; log accepted defects explicitly |
| G-QA-03 | Run the 15–30 minute unscripted buyer-like session after lane-2 tools pass; promote any defect caught twice into M-100 tagged tests | Owner | P1 | Not started | Lane 3 in founder acceptance routine; pairs with M-102 / M-100 |

## V1 Marketing Backlog

### Phase 1 — Demo and messaging foundation (Days 1–15)

| # | Task | Type | Priority | Status | Depends on (technical) |
| --- | --- | --- | --- | --- | --- |
| M-01 | Finalize one-sentence positioning tagline and update POSITIONING.md | Copy | P0 | Done | None — POSITIONING.md exists as basis |
| M-02 | Write one-minute verbal pitch (elevator script) | Copy | P0 | Done | ELEVATOR_PITCH.md written 2026-05-21 — 30-sec, 1-min, 2-min, and consulting-line variants — EXECUTIVE_SPONSOR_BRIEF.md as basis |
| M-03 | Write five-minute demo script aligned to marketing vocabulary (Capture → Evidence → Review → Findings → Decisions → Report) | Copy | P0 | Done | Five-minute live-call script added to DEMO_VIDEO_SCRIPT.md 2026-05-21; includes Q&A prompts |
| M-04 | Verify self-demo workspace (Workspace A — ArchLucid reviews ArchLucid) passes Playwright smoke | QA sign-off | P0 | Done | Owner sign-off 2026-07-03 — Workspace A Playwright smoke verified; Improvement #30 — COMPLETED (2026-05-17) |
| M-05 | Verify synthetic regulated scenario workspace (Workspace B — AI governance + cloud posture) passes Playwright smoke | QA sign-off | P0 | Done | Owner sign-off 2026-07-03 — Workspace B Playwright smoke verified; Improvement #30 — COMPLETED (2026-05-17) |
| M-06 | Download and review generated sample architecture review report from Workspace B; confirm section coverage matches landing-page narrative | Content review | P0 | In progress | Agent mechanical review Done 2026-07-03 — M06_WORKSPACE_B_LANDING_CLAIM_REVIEW.md (7 match / 4 partial / 1 routing mismatch); owner final sign-off pending; Improvement #28 — COMPLETED (2026-05-17) |
| M-07 | Capture 6–8 polished screenshots across the full operator workflow (Capture, Evidence, Review, Findings, Decisions, Report, whitelabeled export) | Production | P0 | Not started | Improvement #30 — COMPLETED (2026-05-17). Owns screenshot half of historical tech-backlog TB-142 (market-facing demo assets) |
| M-08 | Review and align POSITIONING.md “audit chain / signed manifest” differentiator language; ensure it appears in the one-minute pitch and demo script | Copy | P0 | Done | Agent copy alignment Done 2026-07-03 — POSITIONING.md §2 adds a grounded “audit chain / signed manifest” differentiator callout (ExplainabilityTrace + append-only AuditEvents = audit chain; ManifestHash/IManifestHashService = signed manifest) plus a proof-points row and a tightened Do/Don’t row; same two terms now appear in ELEVATOR_PITCH.md one-minute and two-minute pitches and in DEMO_VIDEO_SCRIPT.md five-minute Scene 4 and the two-minute storyboard. Finding-confidence UX in review UI (engineering backlog) — aligns differentiability copy |

### Phase 2 — Public credibility (Days 16–30)

| # | Task | Type | Priority | Status | Depends on (technical) |
| --- | --- | --- | --- | --- | --- |
| M-09 | Landing page full content — hero copy, problem/solution sections, core workflow narrative, use cases (include Azure WAF + CAF/LZ bundled packs with disclaimer), proof section | Copy + UI | P1 | In progress | Improvements #31 + #32 — COMPLETED (2026-05-17); homepage copy/sections landed 2026-05-21 (WelcomeMarketingPage + modular sections). Remaining: owner sign-off, M-06 owner final sign-off (agent review done), M-07 screenshots, deploy. |
| M-93 | Run a real ArchLucid-on-ArchLucid dogfood pilot (DOGFOOD_PILOT_KIT.md) against a real internal subsystem and publish the resulting live run as a citable sample-report alongside Workspace A/B — closes the M-06 audit’s “seed-backed, not live” gap (assessment claim C4) by giving evaluators a finding with a real EngineType and real per-finding evidence citations, not RegulatedScenarioWorkspaceSeed-authored ones | Content + Engineering | P1 | Not started | TB-640 (engineering); DOGFOOD_PILOT_KIT.md (internal pilot mechanics already ship); owner redaction review required before external publication (real, not synthetic, content). Owner direction 2026-07-05: can start any time, not V1.1-gated. |
| M-10 | LinkedIn post 1: “Architecture review is broken — diagrams are not evidence” | Content | P1 | Not started | None |
| M-11 | LinkedIn post 2: “Architecture decisions need provenance — not just Confluence pages” | Content | P1 | Not started | None |
| M-12 | LinkedIn post 3: “Why AI-assisted architecture review needs human signoff” | Content | P1 | Not started | None |
| M-13 | LinkedIn post 4: “The next architecture artifact is the evidence graph” | Content | P1 | Not started | None |
| M-14 | LinkedIn post 5: “Why regulated teams need reviewable architecture records” | Content | P1 | Not started | None |
| M-15 | Publish long-form article: “Architecture Review Is Broken: Why Diagrams Are Not Evidence” | Content | P1 | Done | Full article draft in LINKEDIN_CONTENT_V1.md 2026-05-21 (~1,800 words + link-post); owner to publish. Was: None — draft from POSITIONING.md + COMPETITIVE_LANDSCAPE.md |
| M-51 | Publish long-form LinkedIn article: “CI Watchers” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-52 | Publish long-form LinkedIn article: “Codex vs. Gemini vs. GPT” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-53 | Publish long-form LinkedIn article: “Composer vs. Sonnet vs. Opus” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-54 | Publish long-form LinkedIn article: “Wiring up GitHub” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-55 | Publish long-form LinkedIn article: “My Funny Icon Story” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-56 | Publish long-form LinkedIn article: “Cleaning Up after Cursor” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-57 | Publish long-form LinkedIn article: “Fighting Threads” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-58 | Publish long-form LinkedIn article: “I am Tired of Committing a Pushing” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-59 | Publish long-form LinkedIn article: “Death by a Thousand Cuts” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-60 | Publish long-form LinkedIn article: “Calling Out the Guard” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-61 | Publish long-form LinkedIn article: “Overengineering” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-62 | Publish long-form LinkedIn article: “Engine Battle” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-63 | Publish long-form LinkedIn article: “Not Code? Don’t User Cursor” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-64 | Publish long-form LinkedIn article: “Some Engines are Better Architects than Others” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-65 | Publish long-form LinkedIn article: “Weighting You Own Inference” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-66 | Publish long-form LinkedIn article: “Go Ask Sonnet” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-67 | Publish long-form LinkedIn article: “Product Management and Engines” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-68 | Publish long-form LinkedIn article: “Markdown Files as Silver Bullets” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-69 | Publish long-form LinkedIn article: “Watch Out for ORMs” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-70 | Publish long-form LinkedIn article: “200 or Nothing” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-71 | Publish long-form LinkedIn article: “Composer is Just a Composer” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-72 | Publish long-form LinkedIn article: “Best Debugger Ever” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-73 | Publish long-form LinkedIn article: “Some Things are Better with Opus” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-74 | Publish long-form LinkedIn article: “Abstractions: Architecture vs. Reviews” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-75 | Publish long-form LinkedIn article: “Dependabot” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-76 | Publish long-form LinkedIn article: “k6” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-77 | Publish long-form LinkedIn article: “Capturing Screenshots” | Content | P1 | Done (draft) | Full article draft in LINKEDIN_CONTENT_V2.md 2026-06-20 (~1,400 words + link-post); owner to publish. Capture brief: SCREENSHOT_GALLERY.md. |
| M-78 | Publish long-form LinkedIn article: “Text System Complexity” | Content | P1 | Done (draft) | Full article draft in LINKEDIN_CONTENT_V2.md 2026-06-20 (~1,450 words + link-post); owner to publish. Type scale: UI_DESIGN_SYSTEM.md, TB-119. |
| M-79 | Publish long-form LinkedIn article: “Convex Optimization?” | Content | P1 | Done (draft) | Full article draft in LINKEDIN_CONTENT_V2.md 2026-06-20 (~1,500 words + link-post); owner to publish. Constrained feasibility: ARCHLUCID_FOUNDATIONAL_DESIGN_DEBATE.md. |
| M-80 | Publish long-form LinkedIn article: “I Miss Fable” | Content | P1 | Done (draft) | Full article draft in LINKEDIN_CONTENT_V2.md 2026-06-20 (~1,400 words + link-post); owner to publish. Builder engine-series; personal task-model fit — no benchmark claims. |
| M-81 | Publish long-form LinkedIn article: “One Thing at a Time” | Content | P1 | Done (draft) | Full article draft in LINKEDIN_CONTENT_V2.md 2026-06-20 (~1,400 words + link-post); owner to publish. WIP / gates: FIRST_SESSION_DISMISSAL_PLAYBOOK.md, CLAIM_READINESS_STATUS.md. |
| M-82 | Publish long-form LinkedIn article: “UI Development” | Content | P1 | Done (draft) | Full article draft in LINKEDIN_CONTENT_V2.md 2026-06-20 (~1,500 words + link-post); owner to publish. Design wave: UI_DESIGN_SYSTEM.md, TB-114–TB-120, archlucid-ui/AGENTS.md. |
| M-83 | Publish long-form LinkedIn article: “Dirty Secrets” | Content | P1 | Done (draft) | Full article draft in LINKEDIN_CONTENT_V2.md 2026-06-20 (~1,550 words + link-post); owner to publish. Claim gates: CLAIM_READINESS_STATUS.md, WHAT_NOT_TO_PROMISE.md. |
| M-84 | Publish long-form LinkedIn article: “Adventures in Space!” | Content | P1 | Done (draft) | Full article draft in LINKEDIN_CONTENT_V2.md 2026-06-20 (~1,400 words + link-post); owner to publish. Spacing convention: UI_DESIGN_SYSTEM.md, TB-118. |
| M-85 | Publish long-form LinkedIn article: “Can’t Good Good Help” | Content | P1 | Done (draft) | Full article draft in LINKEDIN_CONTENT_V2.md 2026-06-20 (~1,450 words + link-post); owner to publish. Fluency vs governance help; ARCHLUCID_FOUNDATIONAL_DESIGN_DEBATE.md, real-mode faithfulness rollup. |
| M-86 | Publish long-form LinkedIn article: “Big Words Hurt My Head” | Content | P1 | Done (draft) | Full article draft in LINKEDIN_CONTENT_V2.md 2026-06-20 (~1,450 words + link-post); owner to publish. Plain language: UI_GLOSSARY_V1.md, UI_DESIGN_SYSTEM.md. |
| M-87 | Publish long-form LinkedIn article: “Architecture Decision Records” | Content | P1 | Done (draft) | Full article draft in LINKEDIN_CONTENT_V2.md 2026-06-20 (~1,550 words + link-post); owner to publish. ADR vs decision record; M-26 SKU; LINKEDIN_CONTENT_V1.md M-15 alignment. |
| M-88 | Publish long-form LinkedIn article: “Checking in Broken Code” | Content | P1 | Done (draft) | Full article draft in LINKEDIN_CONTENT_V2.md 2026-06-21 (~1,450 words + link-post); owner to publish. Scoped compile: scripts/ci/agent-compile-check.ps1; tree safety + pre-commit: docs/engineering/AGENTS.md. |
| M-89 | Publish long-form LinkedIn article: “Gemini Takes the Initiative, but not in a Good Way” | Content | P1 | Not started | Draft and publish from personal profile; follow proof-gated claims in CLAIM_READINESS_STATUS.md. |
| M-16 | Create one short demo video (screen recording of Workspace A self-demo flow) | Production | P1 | Not started | Improvement #30 — COMPLETED (2026-05-17). Deferred (planning 2026-05-21): record after M-07 screenshots; M-04 smoke sign-off Done (2026-07-03); M-18 may use live demo until video exists. Owns video half of historical tech-backlog TB-142 |

### Phase 3 — Early conversations (Days 31–60)

| # | Task | Type | Priority | Status | Depends on (technical) |
| --- | --- | --- | --- | --- | --- |
| M-17 | Build outreach list: 20 architects / CTOs / security leaders (LinkedIn network, former colleagues — avoid employer conflicts and NDA-covered clients) | Outreach | P2 | Not started | None |
| M-18 | Send 20 outreach messages: offer 10-minute demo + feedback call (not a sales pitch) | Outreach | P2 | In progress | Agent message drafting Done 2026-07-03 — M18_OUTREACH_MESSAGE_TEMPLATE.md (connection note, warm DM, follow-up bump, persona-flavored openers, tracking log). Owner: personalize and send once still-open dependencies clear — M-09 (landing page live), M-16 (demo video available), and M-17 (list built) |
| M-19 | Run 5–10 live demos against Workspace A and Workspace B | Sales | P2 | Not started | Improvement #30 — COMPLETED (2026-05-17); M-03 (demo script) |
| M-20 | Track objections from demos; refine one-sentence positioning and demo script | Copy iteration | P2 | Not started | M-19 (demos must start) |
| M-21 | Identify the one strongest buyer segment from demo feedback | Positioning | P2 | Not started | M-20 |
| M-38 | Run 3-session first-session dismissal cohort per FIRST_SESSION_DISMISSAL_PLAYBOOK.md; complete cohort-synthesis.md before any first-session UI batch | Market validation | P1 | Not started | Playbook + fixtures shipped 2026-06-17 |
| M-39 | Apply PROOF_PACKET_RUN_LOG_OPERATING_CHECKLIST.md on every real pilot; reach ≥3 qualifying G4 rows | Market validation | P0 | Not started | Checklist shipped 2026-06-17 |
| M-40 | Maintain artifacts/bakeoff/scoreboard/frontier-ai-scoreboard.md per validation/FRONTIER_AI_COUNTERFACTUAL_CADENCE.md (monthly minimum review, urgent re-run triggers, claim-update rules); append row after each bakeoff; refresh rollup at ≥3 sessions | Market validation | P1 | Not started | Scoreboard + cadence doc shipped in V1 (assessment Improvements #6); live sessions are V1.1 (M-43) |
| M-41 | Run 6-week second-review habit-loop cohort (3 accounts) per SECOND_REVIEW_HABIT_LOOP_EXECUTION_BOARD.md; file weekly digests weeks 2–5 | Market validation | P1 | Not started | Execution board shipped 2026-06-17 |
| M-42 | Run 3-session model-seats counter-positioning message test per MODEL_SEATS_COUNTER_POSITIONING_TEST.md; complete cohort-synthesis.md before external vs-ChatGPT claim expansion | Market validation | P1 | Not started | Message test shipped 2026-06-17 |
| M-34 | Align SOWs / ORDER_FORM_TEMPLATE.md drafts and outreach talk track to named SKUs in SERVICE_LED_OFFERS.md (Readiness Review, Evidence Pack, ARB Report, Azure-first review) | Business | P2 | Not started | None — SERVICE_LED_OFFERS.md is canonical SKU list |
| M-35 | Author ARC-AMPE pack #24 (CMS ACA / Medicaid Partner Entities) — curated rules JSON, embedded bundle, manifest bump (23→24), appendix doc, disclaimer test — per POLICY_PACK_ARC_AMPE_DESIGN.md | Content + engineering | P1 | Not started | LLM → critic → human pipeline (POLICY_PACK_CONTENT_BACKLOG.md); does not block landing page until content lands |

### Phase 4 — Monetization (Days 61–90)

| # | Task | Type | Priority | Status | Depends on (technical) |
| --- | --- | --- | --- | --- | --- |
| M-22 | Draft paid pilot offer (Option A: architecture review package using ArchLucid) — align scope and SKU name to SERVICE_LED_OFFERS.md; use ORDER_FORM_TEMPLATE.md as starting point; private quote bands may use indicative rows in that doc | Business | P3 | Not started | M-34 (recommended before first paid signature) |
| M-23 | Draft paid pilot offer (Option B: 30–60 day pilot with setup, demo workspace, review workflow, sample reports) — align deliverables to SERVICE_LED_OFFERS.md where overlapping | Business | P3 | Not started | M-34 (recommended) |
| M-24 | Create Upwork service listing: “AI Architecture Governance Review” (evidence-backed process + structured architecture review report) | Business | P2 | Not started | Improvement #28 — COMPLETED (2026-05-17) |
| M-25 | Create Upwork service listing: “Azure Architecture Readiness Review” (Azure extractor + security baseline + cost findings) | Business | P2 | Not started | Improvement #29 — COMPLETED (2026-05-17) |
| M-26 | Create Upwork service listing: “Architecture Decision Record Cleanup” (capture + decisioning flow) | Business | P2 | Not started | Improvement #30 — COMPLETED (2026-05-17) |
| M-27 | Run at least one Upwork engagement with ArchLucid as internal tool + demo asset | Business | P2 | Not started | M-24, M-25, or M-26; lean in to test production system. |
| M-36 | Run at least one paid pilot with ArchLucid as internal tool + demo asset | Business | P3 | Not started | M-22 or M-23; SERVICE_LED_OFFERS.md defines SKU names deliverables |
| M-94 | Complete invoice/SOW commercial readiness (G-COMMERCE-01) — tax, legal name, payment methods, currency posture per TRANSACTABLE_PROCUREMENT_PATH.md §3 | Business | P0 | Not started | Historical TB-163 owner half; blocks first invoice |
| M-95 | Close first paid engagement on invoice/SOW path (G-COMMERCE-02) — owner-reviewed SOW or order form; commercial closeout SEND/HOLD/DEFERRED_SCOPE; no Marketplace/MACC claims | Business | P0 | Not started | Historical TB-163 owner half; M-34 recommended; Marketplace is V2 |
| M-28 | Request testimonial from any non-NDA-conflicted early user or pilot participant | Relationship | P3 | Not started | M-27 |

## Founder UI quality acceptance (target-site Playwright + Lighthouse)

Captured 2026-07-18. Goal: improve product quality, run existing tools against an owner-chosen website, and gradually replace manual regression with a tagged founder suite — without buying another UI-test platform and without turning Lighthouse category scores into arbitrary hard gates.

Canonical guidance: ../architecture/FOUNDER_UI_ACCEPTANCE_ROUTINE.md
Owner cadence rows: G-QA-01–G-QA-03 (engineering-adjacent table above)
Already shipped (do not rebuild): GitHub Playwright estate (mock / live / a11y / visual / UX-audit), warn-only lab Lighthouse CI (../architecture/UI_LIGHTHOUSE_CI.md), journey specs such as live-api-journey / buyer golden path.

North star: ACCEPTANCE_BASE_URL=<your site> npm run test:e2e:founder (+ remote Lighthouse) becomes the default pre-beta click-path check; unscripted exploration shrinks to judgment-only work.

| # | Task | Type | Priority | Status | Depends on (technical) / notes |
| --- | --- | --- | --- | --- | --- |
| M-96 | Target-site harness — document and implement ACCEPTANCE_BASE_URL (keep STAGING_BASE_URL compatible/aliased) so Playwright founder runs and remote Lighthouse aim at an owner-chosen UI origin; define auth for that site (env secrets and/or Playwright storageState); never commit tokens or authenticated report dumps with PII | Engineering | P1 | Not started | G-QA-01 (owner picks default URL + auth). Builds on playwright.live.config.ts / trial-funnel STAGING_BASE_URL patterns — do not fork a second E2E stack |
| M-97 | Tag founder suite — annotate ~20–40 high-value existing specs with @founder, @critical, @buyer-journey, @release-smoke covering auth, workspace, architecture, review, evidence, findings/citations, export, roles, settings/integrations, help/billing/privacy, and one first-time-user journey; prefer tags over a parallel suite | Engineering | P1 | Not started | Inventory archlucid-ui/e2e/*journey* + buyer golden path first; grow via M-100 |
| M-98 | npm scripts for chosen-site runs — add test:e2e:founder, test:e2e:founder:headed, test:e2e:founder:ui (or equivalent) that run --grep @founder (and a critical variant) against ACCEPTANCE_BASE_URL; document copy-paste commands in the architecture routine | Engineering | P1 | Not started | M-96, M-97 |
| M-99 | Remote Lighthouse against chosen site — wrapper or LHCI config that audits the representative public + authenticated route set on ACCEPTANCE_BASE_URL (storage state from M-96); median of 3–5 runs for important pages; keep category scores warn-only; hard-fail only on material defects (severe a11y, broken nav, huge payload, unusable mobile, insecure/deprecated, severe CLS) | Engineering | P1 | Not started | M-96; extend UI_LIGHTHOUSE_CI.md / lighthouserc.cjs rather than inventing a second budget system; lab mock CI stays as-is |
| M-100 | Gradual manual→automated absorption — standing process: any click-path or “page broken?” check the founder performs twice becomes a tagged @founder / @critical test before the next controlled beta; track suite growth and retire checklist rows as they are covered | Engineering + Owner | P1 | Not started | Continuous after M-97; fed by G-QA-03 / M-102 defect log |
| M-101 | Controlled-beta acceptance checklist + defect log — write a short checklist (CI green → founder suite on chosen URL → Lighthouse → console/network → one E2E review → one first-time journey → explicit accepted defects) and a lightweight defect-log template under docs/go-to-market/ or docs/architecture/; link from the routine doc | Content + Engineering | P1 | Not started | Routine already sketched in FOUNDER_UI_ACCEPTANCE_ROUTINE.md; this row ships the operational checklist artifact |
| M-102 | Unscripted exploratory cadence — institutionalize 15–30 minutes of buyer-like use after lane-2 tools pass (questions in the routine doc); timebox shrinks as M-100 absorbs deterministic checks; judgment/UX questions stay human | Owner process | P1 | Not started | G-QA-03; complements lucid-ui-audit / UX-audit screenshots — does not replace them |
| M-103 | Optional scheduled / pre-release CI job — run @founder (and optionally remote Lighthouse warn) against staging on a schedule or release workflow; not a second full Playwright matrix; keep merge-blocking policy explicit (start warn-only or release-only if flake risk is high) | Engineering | P2 | Not started | M-96–M-98; secrets via GitHub environment; do not block every PR until stable |
| M-104 | Console + failed-network automation — on founder routes against the chosen site, fail (or warn with artifact) on unexpected pageerror / failed XHR that today require manual DevTools inspection; allowlist known benign noise | Engineering | P1 | Not started | M-96, M-97; high leverage for cutting manual regression |
| M-105 | axe a11y on founder routes against chosen URL — run @axe-core/playwright (or reuse helper) on the founder route set against ACCEPTANCE_BASE_URL, not only mock-backed chromium-accessibility | Engineering | P1 | Not started | M-96, M-97; complements existing mock a11y job — does not replace it |
| M-106 | First full dry-run + baseline — after M-96–M-99 (and preferably M-104), run the full pre-beta routine once against the chosen site; record wall-clock manual minutes and defects found; use as baseline to prove M-100 is shrinking manual work each cut | Owner + Engineering | P1 | Not started | G-QA-02; exit: checklist executed once with logged metrics |

Suggested implementation order: G-QA-01 → M-96 → M-97 → M-98 → M-104 / M-105 → M-99 → M-101 → M-106 (first dry-run) → ongoing M-100 + M-102 / G-QA-03; add M-103 once the local/staging founder suite is stable.

Out of scope for this cluster: replacing GitHub’s full Playwright estate; buying Applitools/Percy/etc.; Lighthouse “every page ≥ 95” hard gates; running thousands of tests on a founder laptop.

## V1.1 and V2 (do not pull forward)

| # | Task | Milestone | Reason deferred |
| --- | --- | --- | --- |
| M-29 | Publish LinkedIn post on ServiceNow integration (“ArchLucid writes architecture findings back to your ServiceNow workflow”) | V1.1 | Waits on first-party ServiceNow program (V1_SCOPE.md §2.13), Improvement #25, and P10 (developer instance) |
| M-30 | Publish CAF / Azure landing-zone use case claim with bundled curated policy pack | V1 GA | Pack ships seeded per DEFAULT_POLICY_PACKS_V1.md — marketing copy must keep thematic mapping disclaimer |
| M-31 | Solo architect self-serve SaaS pricing page (monthly tier bands per PRICING_PHILOSOPHY.md section 5) and public marketing-site self-serve checkout CTA as primary motion | V2 | Distinguish from V1 in-app tenant checkout (TB-763–TB-766). Stripe live keys remain owner-gated. No public $ band as primary motion in first 90 days per PRICING_PHILOSOPHY.md (Marketing alignment Q7); prefer demand signal from service-led engagements before positioning public self-serve as primary motion |
| M-32 | Reference customer / design partner case study publication | V1.1 | Depends on signed pilot and reference-customers/PUBLICATION_CHECKLIST.md clearance. Owns owner-execution half of historical tech-backlog TB-164 (capture template already shipped: NAMED_REFERENCE_CUSTOMER_CAPTURE.md) |
| M-33 | Cross-tenant portfolio ROI analytics marketing claim | V2 | Cross-tenant analytics deferred to V2 per V1_DEFERRED.md |
| M-37 | Real decision-delta cohort (10 paid pilots) using DECISION_DELTA_INTERVIEW.md and bakeoff packet discipline; assemble each executive proof packet per EXECUTIVE_PAID_PILOT_PROOF_PACKET.md (six elements incl. one remediation ticket) and rehearse it in the mock procurement review before each real call; file one buyer-safe row per pilot in validation/PAID_PILOT_EVIDENCE_LEDGER.md + JSON template; publish sanitized monthly rollups under docs/go-to-market/validation-runs/ | V1.1 | The reusable paid-pilot evidence ledger shipped in V1 (assessment Improvement #3); the reusable executive proof-packet assembly + mock-procurement-review instrument (EXECUTIVE_PAID_PILOT_PROOF_PACKET.md) shipped in V1 (current assessment Improvement #4 design half). This row is the market-execution half — completed paid pilots, real authorized packets, and observed conversion outcomes — which a coding agent cannot perform. Market-validation motion prioritized for V1.1; do not treat as an (A) V1 headline-readiness penalty |
| M-43 | Run real (human-led) principal-architect frontier-AI bakeoff sessions per docs/runbooks/PRINCIPAL_ARCHITECT_FRONTIER_AI_BAKEOFF.md; recruit regulated/compliance buyers first; append rows to the real scoreboard at artifacts/bakeoff/scoreboard/frontier-ai-scoreboard.md | V1.1 | Supersedes the synthetic AI dry-run (design-uncertainty only). Produces the market evidence (real participants, real decisions) the dry-run cannot; do not treat its absence as an (A) V1 headline-readiness penalty |
| M-44 | Run real (human-led) 3-session first-session dismissal cohort per FIRST_SESSION_DISMISSAL_PLAYBOOK.md + FIRST_SESSION_COGNITIVE_LOAD_OBSERVATION.md; run head-to-head dismissal interviews per PRINCIPAL_ARCHITECT_DISMISSAL_INTERVIEW_SCRIPT.md (randomized chat-style vs governed package; 30-day reuse + pay-to-avoid questions); use library/FIRST_15_MINUTES_FOR_PRINCIPAL_ARCHITECTS.md as the expert path under test; file per-session logs via validation/PRINCIPAL_ARCHITECT_DISMISSAL_LOG.md + JSON template; run the weekly top-2 triage runbook; recruit daily frontier-AI principal architects (not friendly champions); timestamp the commit→export gap, measure time-to-first-sendable-artifact, and complete artifacts/first-session/<cohort>/cohort-synthesis.md | V1.1 | Current assessment Improvement #3 is tracked here. The reusable dismissal interview script (PRINCIPAL_ARCHITECT_DISMISSAL_INTERVIEW_SCRIPT.md) + capture template (templates/principal-architect-dismissal-interview.template.json) shipped in V1 (current assessment Improvement #3 design half); the dismissal-log instrument + weekly triage runbook shipped in V1 (historical assessment Improvement #2); the 15-minute expert lane shipped in V1 (historical assessment Improvement #4). This row is the market-execution half — live sessions and observed dismissal triggers — which a coding agent cannot perform. Supersedes the synthetic first-session dry-run (design-uncertainty only). Produces the observed 30-day voluntary-usage evidence the dry-run cannot; only ≥2-session confirmed bottlenecks may open a UI batch; do not treat its absence as an (A) V1 headline-readiness penalty |
| M-45 | Complete real (human-led) decision-delta interviews within 7 days of each real bakeoff/pilot handoff per DECISION_DELTA_INTERVIEW.md; file buyer-safe validation/DECISION_CHANGE_ADDENDUM.md per handoff; enforce one-finding-ID-per-delta attribution (PASS only when the changed decision traces to a finding the participant’s own AI pass did not produce); store buyer-safe summaries under docs/go-to-market/validation-runs/ | V1.1 | The reusable decision-change addendum format shipped in V1 (assessment Improvement #5); this row is the market-execution half. Supersedes the synthetic decision-delta dry-run (design-uncertainty only). Produces the real decision-advantage evidence (approvals/conditions/budget actually changed) the dry-run cannot; recruit regulated/compliance buyers first; do not treat its absence as an (A) V1 headline-readiness penalty |
| M-46 | Apply the Product Decision Gate (FIRST_SESSION_DISMISSAL_PLAYBOOK.md § Product decision gate) to the real M-44 cohort: run every confirmed (≥2-session) bottleneck through the gate, classify design vs market uncertainty, record the “do not change yet” list, and open a UI batch only for bottlenecks that clear as Justified now | V1.1 | The reusable gate artifact shipped in V1 (Task #5); this is its application to observed cohort evidence. Depends on M-44; do not treat its absence as an (A) V1 headline-readiness penalty |
| M-47 | Run the sponsor export discovery test (SPONSOR_EXPORT_DISCOVERY_TEST.md) with real first-time principal architects after Core Pilot/review-detail changes; capture time-to-export-found, wrong turns, terminology confusion, H5, and would-send-as-is; if H5/D4 repeats in ≥2 participants, route it through the product decision gate (M-46) | V1.1 | The reusable no-code test shipped in V1 (Task #6); this is its execution with real participants. Implement export-affordance UI only if a repeated failure clears the gate as Justified now; do not treat its absence as an (A) V1 headline-readiness penalty |
| M-48 | Run the founder-narration dependency ledger (FIRST_SESSION_COGNITIVE_LOAD_OBSERVATION.md § Founder-narration dependency ledger) live during the real M-44 cohort; log every facilitator intervention by type (safety-blocker / navigation-hint / product-explanation), record could-continue + per-session verdict, and report the cohort leak rate and product-led/mixed/founder-led spread | V1.1 | The reusable instrument shipped in V1 (Task #7); this is its execution with real participants to answer whether first value is product-led or founder-led. Depends on M-44; route ≥2-session repeated leaks through the product decision gate (M-46); do not treat its absence as an (A) V1 headline-readiness penalty |
| M-49 | Populate the real-mode faithfulness rollup (docs/quality/REAL_MODE_FAITHFULNESS_ROLLUP.md) from ≥3 owner-executed real-mode runs per docs/runbooks/THREE_REAL_MODE_PROOF_RUNS.md; score per-run unsupported-claim count, wrong/overstated findings, and evidence-chain completeness; record the GOOD ENOUGH FOR SPONSOR-FACING PILOTS / HOLD verdict before any external real-mode faithfulness claim | V1.1 | The reusable rollup instrument + sponsor-correctness gate shipped in V1 (Task #11); this is its population with real authorized runs (owner credentials + live access). Simulator/offline-fixture output is inadmissible. Mirrors the V1 owner runbook (THREE_REAL_MODE_PROOF_RUNS.md Phase D); do not treat its absence as an (A) V1 headline-readiness penalty |
| M-50 | Run the real (human-led) blind decision-delta cohort (≥3 sessions, target 5) per Architect_Evaluation/BLIND_PRINCIPAL_ARCHITECT_VALIDATION_COHORT.md: pre-register thresholds in validation-runs/BLIND_DECISION_DELTA_COHORT_TRACKER.md before session 1, score Arm A/Arm B blind with external principal architects, reveal source mapping only after scoring, then file the sanitized cohort verdict under docs/go-to-market/validation-runs/ | V1.1 | The reusable cohort assets (playbook, scorecard, JSON/markdown templates, aggregation scripts) and the pre-registered tracker shipped in V1 (assessment Improvement #1); this row is the market-execution half — recruiting real architects and observing blind decision-delta — which a coding agent cannot perform. Recruit daily frontier-AI principal architects (not friendly champions); reduces market (not design) uncertainty; do not treat its absence as an (A) V1 headline-readiness penalty |
| M-90 | Run the real (human-led) 90-minute first-review dry-run cohort with at least three non-author operators: start from the V1 first-review playbook, time setup → evidence capture/upload → committed review → ROI/proof packet/export handoff, log stalls and terminology confusion, and open product work only for repeated blockers that clear the product decision gate | V1.1 | Current assessment Improvement #2 moved to the GTM V1.1 backlog. This is market-execution work, not a coding-agent implementation batch: the V1 playbook, pilot nav profile, demo review, ZIP pre-validation, and proof-packet surfaces already exist. Do not treat absence of live cohort results as an (A) V1 headline-readiness penalty |
| M-91 | Run a red-team procurement objection rehearsal per CONTROLLED_PILOT_OBJECTION_DRILL.md and PROCUREMENT_OBJECTION_PLAYBOOK.md: require SOC 2, external pen test, data residency, DPA, subprocessors, deletion, and Azure access answers; measure whether the honest V1 posture (TRUST_CENTER.md, SOC self-assessment, SOC roadmap) earns a pilot exception | V1.1 | Current assessment Improvement #5 moved to the GTM V1.1 backlog. The V1 trust-center, SOC self-assessment, SOC roadmap, CAIQ/SIG/DPA, and objection playbooks already ship. This row is market-execution — a live procurement red-team with human reviewers — which a coding agent cannot perform. Do not list as assessment §17; do not treat absence of a completed rehearsal as an (A) V1 headline-readiness penalty |
| M-92 | Run the ITSM pilot-readiness test for the first two pilots: ask which system of record matters; if Jira/ServiceNow matters, configure and test native create (POST /v1/integrations/itsm/outbound/issues, health, ItsmFindingCorrelations) before the demo; otherwise use export/copy fallback; do not expand connectors without buyer evidence | V1.1 | Current assessment Improvement #6 moved to the GTM V1.1 backlog. The V1 outbound create slice, health, correlation, and audit events already ship; native create is intentionally configuration-gated. This row is pilot-execution validation per buyer — not a coding-agent batch. Do not list as assessment §17; do not treat absence of a completed pilot ITSM test as an (A) V1 headline-readiness penalty |

## Technical dependency map (marketing ↔ legacy engineering batches)

All V1 marketing gate improvements referenced below are COMPLETED as of 2026-05-17. M-29 is deferred to V1.1 (first-party ServiceNow per V1_SCOPE.md §2.13); P10 (ServiceNow developer instance) remains a validation unblocker.

Note on item numbers: Rows use legacy sprint improvement labels (#19–#33) for team memory. Shipping truth is CHANGELOG, V1_SCOPE.md, and V1_DEFERRED.md — verify before treating a label as a live dependency.

| Legacy batch label | Status | Marketing tasks unblocked |
| --- | --- | --- |
| #26 — Operator UI vocabulary alignment | COMPLETED (2026-05-17) | All in-app copy and demo scripts use aligned vocabulary |
| #27 — Bulk evidence upload (up to 200 files; ZIP as one file) | COMPLETED (2026-05-17) | Landing page copy may disclose cap; M-19 demos show bulk capture |
| #28 — DOCX/PDF export + consultant whitelabel | COMPLETED (2026-05-17) | M-06, M-24 |
| #29 — Default policy packs (AI governance + security baseline) | COMPLETED (2026-05-17) | M-25, all policy-pack copy claims |
| #30 — Two curated demo workspaces (Workspace A + B) | COMPLETED (2026-05-17) | M-04, M-05, M-07, M-16, M-19, M-26 |
| #31 — Landing CTA stack (walkthrough / self-demo / early access) | COMPLETED (2026-05-17) | M-09 |
| #32 — Marketing landing page content | COMPLETED (2026-05-17) | M-09 (fully unblocked) |
| #33 — Superseded by #32 | COMPLETED (2026-05-17) | — |
| #24 — Surface finding confidence + evidence links in review UI | Actionable (open) — verify in engineering backlog / UI release notes | Supports differentiability messaging for M-08 |
| #19 — Progressive disclosure for advanced governance routes | Actionable (open) — verify in engineering backlog | Reduces demo cognitive-load risk during M-19 |
| #25 — ServiceNow bi-directional sync (V1.1 program) | Blocked on P10 | M-29 — do not publish until V1.1 connector milestone |